## Slide 1: Access Control Policy
NICTC-N6

## Slide 2: Technical Working Group
LCDR RODEL G BARRACA PN
LT ROSELYN P GONZALES PN
LT EDRYAN JOHN M DEQUILLA PN
LT MARIO T TRIBUNAL PN
LT JOMAR M WELBA PN
LTJG MICHELLE B YU PN
Mr. NELSON G MALIGRO CivHR
LTJG JANRYLL T SARON PN

## Slide 3: Policy Development Plan
Development planning | Document development | After development
Determine Policy Requirements | Select Key Topics Area | Develop Supporting Standards/Procedures
Clarify Terms (Policy, Standard, Procedure) | Develop a Standard Policy Template | Development Self-Assessment Questionnaire
Clarify Project Roles and Responsibilities | Develop First Draft of Policy | Develop Revised User ID forms
Identify Key Stakeholders (Reviewers) | Review by Stakeholders | Develop Policy Compliance Agreement
Prepare Development Memo (Presentation) | Update draft based on comments | Schedule Review and Updates
Gather Key Reference Materials | Final Approval by Stakeholders | Distribute Policies to Target User Groups
Interview Stakeholders for Requirements | Approval by Senior Management | Validate User Understanding of Policies
Establish Target Policy Audience | Publish to Intranet/CMS/Other | Provide Security Awareness Training
Establish a Governance Structure | Update in Document Management System | Develop Application-Specific Standards/Policies
Establish Policy Compliance Approval |  | 
Determine Policy Material Distribution Channels |  | 

## Slide 4: Timeline
April
May
June
July
1. Determine Policy Requirements
23 Apr
7. Interview Stakeholders for Requirements
04 June
2. Clarify Terms (Policy, Standard, Procedure)
3. Clarify Project Roles and Responsibilities
4. Identify Key Stakeholders
5. Prepare Development Memo
6. Gather Key Reference Materials
30 Apr
8. Establish Target Policy Audience
9. Establish a Governance Structure
10. Establish Policy Compliance Approval
11. Determine Policy Material Distribution Channels
Planning
Planning
07 May
Development
1. Select Key Topics Criteria
2. Develop First Draft of Policy
3. Review by Stakeholders
4. Update Draft Based On Comments
21 May
Development
Development
5. Final Approval by Stakeholders
1. Approval By Senior Management
2. Publication
After Dev’t
25 June